|  |  |  |
| --- | --- | --- |
| BDRIS Dashboard QA report - V1.0.1 | Test start date - Jul 14, 2024  Test end date - Aug 06, 2024 | Report prepared  Aug 07, 2024 |

# Test Summary

1. The location-based dashboard viewing functionality was out of the test scope.
2. The OTP system wasn't tested. Default OTP data was used.
3. Daily tables data does not proceed to the monthly, quarterly, and yearly tables. The test was conducted by manually adding data to the monthly, quarterly, and yearly tables, which does not ensure the proper functioning of the system.
4. The system does not have a proper detailed Software Requirements Specification (SRS) for notification, settings, user, and role management modules.

# Test Case

Test cases for the feature list can be found at this link,  
[BDRIS Dashboard - V1.0.1 - Test Cases](https://docs.google.com/spreadsheets/d/1EHupGmbIbNikjegfAezIWSX85hQwHVQf6adj1WOJ51k/edit?usp=sharing)

**Test Case Summary**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| *Version* | *Blocked* | *Passed* | *Failed* | *Not Tested* | *N/A* | *Total* |
| *v1.0.1* | 1 | 113 | 46 | 17 | 4 | 181 |

# Bug Reports

Identified bugs are posted under affected version V1.0.1 in Jira and can be found in this link-

### Summary Bug Report

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| *Version* | *Blocker* | *Critical* | *High* | *Medium* | *Low* | *Total* |
| *v1.0.1* | 02 | 21 | 30 | 04 | 05 | 62 |

## 

### Status of the reported bugs

* Among 39 issues from previous testing, 26 issues were retested, 10 issues were reopened, 16 issues were closed, and 13 issues' status was not changed from ‘Open’ status when the test was running.
* Now among 62 new issues, 32 issues are still open
* 34 issues are resolved in total and await retesting