|  |  |  |
| --- | --- | --- |
| BDRIS Dashboard QA Retest report - V1.0.2 | Test start date - Aug 27, 2024  Test end date - Aug 29, 2024 | Report prepared  Aug 29, 2024 |

# Test Summary

1. Target and achievement-related issues will be tested after receiving the estimated birth and death target file.
2. The testing was conducted on a static database. The behavior on a live database was not ensured in either the previous test cycle or this one.
3. The OTP was not sent to mobile or email. The test was conducted using OTPs retrieved from the database, which does not ensure the real scenario.
4. Only resolved issues from the previous cycle were retested in this cycle; regression testing was not performed.
5. New and changed modules were not thoroughly tested during this cycle.

# Bug Reports

Identified bugs are posted under affected version V1.0.2 in Jira and can be found in this link

### Status of the reported bugs

* Among all the priority 4 issues left, 2 are related to target and achievement, which will be tested after receiving the estimated birth and death target file.
* 32 issues have been closed during this retest cycle.
* 18 new issues have been posted under v1.0.2.
* Developers are resolving issues alongside the testing process, so the count of reopened issues is not currently available.